S/W Development Completion Report

| Project Name |  |  |  |
| --- | --- | --- | --- |
| Author |  | Approver |  |
| Team |  |  |  |

Contents

1	Project Result	４

1.1	Development Period and Responsibilities	４

1.2	Project Achievements	４

1.3	Development Effect and Utilization of Results	５

2	Development History	６

2.1	Development S/W Structure	６

2.2	Development Deliverables	７

2.3	Development Environment	８

- Revision History

| Version | Date | Revised contents | Author | Approver |
| --- | --- | --- | --- | --- |
| 1.0 | 19.12.2025 | Initial Release4 Completion Report; file persistence implementation | Magnus Jaaska |  |

- Terms and Abbreviation

| DLD | Detailed Level Design |
| --- | --- |
| SRS | Software Requirements Specification |
| UI | User Interface |
| I/O | Input/Output (file operations) |
| RAII | Resource Acquisition Is Initialization |
| CSV | Comma-Separated Values (semicolon in our case) |
| STL | Standard Template Library |

- References

[1] Magnus Jaaska. Currency Exchange System - Software Requirements Specification. Release 1. TalTech. October 2025.

[2] Magnus Jaaska. Currency Exchange System - Detailed Level Design. Version 3.0. TalTech. December 2025.

[3] TalTech. Fundamentals of C++ Programming. Course Materials. Fall 2025.

# Project Result

## Development Period and Responsibilities

<Specify the Development Period and the Responsibilities in Table 1-1. Development Type should be selected out of System Project, S/W Research Project, Outsourcing Project, New Development Project and Up-grade Development Project.>

Table 1-1. Development Term and Responsibilities

| Development Period | October 2025 - December 2025 (3 months) |  |  |
| --- | --- | --- | --- |
| Development Type | New Development Project (Educational Project) |  |  |
| Responsibility | Team | Position | Name |
| Development PL | Compile Commander | Student/Developer | Magnus Jaaska |
| S/W Development PL | Compile Commander | Student/Developer | Magnus Jaaska |

## Project Achievements

Table 1-2. Project Achievements

| Item | Achievements |
| --- | --- |
| Basic Achievements | Successfully implemented 4-release incremental development methodology • Delivered fully functional currency exchange system with persistent storage • Achieved 100% requirement coverage from SRS • Zero critical bugs in final release |
| Acquired Technologies | C++ file I/O operations (ifstream, ofstream) • Text file parsing and validation techniques • STL containers (std::map, std::vector) • Error handling and exception strategies • Layered software architecture design • UML modeling (class, sequence, activity diagrams) |
| Transferable Technologies | Generic file persistence layer implementation • CSV/text file parsing framework • Repository pattern with abstraction layer • Defensive programming techniques for data validation |
| Documentation | Complete SRS (Release 1) • Detailed Level Design (Releases 2-4) • Mermaid UML diagrams for all major components • Comprehensive inline code documentation |

## Development Effect and Utilization of Results

Development Effects:

- Educational Impact:

- Demonstrated practical application of C++ programming concepts

- Applied software engineering principles (SOLID, separation of concerns)

- Gained experience with incremental development and version control

- Practiced technical documentation writing

- Technical Benefits:

- Reusable architecture for similar data management applications

- Robust error handling framework applicable to other file I/O projects

- Clean separation of concerns enables easy maintenance and extension

- Performance:

- Fast in-memory operations during runtime

- Efficient file I/O with complete save/load in milliseconds for typical datasets

- Graceful degradation with malformed data (skip invalid lines)

- Utilization Fields:

- Financial Applications: Template for currency exchange, stock trading, or banking systems

- Data Management Systems: Generic pattern for loading/saving structured data

- Educational Projects: Reference implementation for C++ course assignments

- Small Business Tools: Foundation for point-of-sale or accounting software

# Development History

## Development S/W Structure

## Development Deliverables

Release 1 (October 2025): Foundation & Requirements

- Software Requirements Specification (SRS)

- Project structure setup

- Makefile and build system

- Initial README documentation

Release 2 (October 2025): Architecture & Implementation

- Three-layer architecture implementation

- Repository pattern with interfaces

- Core exchange logic

- Basic UI implementation

- Detailed Level Design (DLD) v1.0

Release 3 (November 2025): Validation & Error Handling

- Input validation at all layers

- Custom exception classes (InvalidInput, InvalidData, InsufficientReserve, MissingRate)

- Exception handling policy

- Activity and sequence diagrams

- DLD v2.0 with validation rules and behavioral models

Release 4 (December 2025): Persistent Storage ⭐

- File I/O implementation:

  - loadAll(filename) - Load balances from file

  - saveAll(filename) - Save balances to file

  - parseLine() - Parse and validate file lines

  - toLine() - Format balance entries

- File format specification (semicolon-separated values)

- Defensive parsing (skip invalid lines with warnings)

- Startup/shutdown lifecycle management

- DLD v3.0 with:

  - Mermaid class diagrams

  - Activity diagrams for file operations

  - Sequence diagram for persistence lifecycle

  - File format specification

  - Architectural decision documentation

- S/W Development Completion Report (this document)

- Persistent data file (data.txt)

## Development Environment

Table 2-1. Hardware Environment

| Type | Operating System | Major Use | Remarks |
| --- | --- | --- | --- |
| Development PC | macOS 15.1 (Darwin 25.1.0) | Development, testing, compilation | Apple Silicon (M-series) |

Table 2-2. Software Environment

| Type | Model & Spec. | Major Use | Remarks |
| --- | --- | --- | --- |
| Compiler | g++ (Apple clang version 16.0.0) | C++ compilation | C++20 standard |
| Build System | GNU Make 3.81 | Automated build process | Makefile with targets |
| Version Control | Git 2.45+ | Source code management | GitHub repository |
| IDE | Visual Studio Code | Code editing, debugging | C++ extensions installed |